## Slide 1
Group 4
Aachen
Organizer Robot
Team:
Pradyumn
Shubham
Ahmed
Hisham
Mentor: Amine

## Slide 2: What’s our project about?
Desk always unorganized and too tired to clean it after work
However, clean desk is needed to perform at maximum efficiency
Solution: Use a gripper robot to organize it to a preferred state!
How?:
Detect objects on the table
Process the current state
Calculate required actions and joint positions
Move the objects to their desired, preset location
Output the success

## Slide 3: Milestones
Finish line
October
Finalize
Optimize running use-cases
Expand the dataset
Optional: Test on real robot
Experimentation
Gather Virtual Data
Customize ML model
Run custom model on data
Initial programs
Simulation Set-Up
Model Set-Up
Data Definition
Information gathering
Research
Define ML model
Setting up environments
01.09.2025
01.08.2025
01.07.2025
Kick-Off

## Slide 4: Progress
Discussed two approaches:
Using a transformer model (OpenVLA) based on Llama to detect objects and move them using one framework
Splitting the workload to 2 different stages:
          Object detection using YOLO object detection model: A pretrained model which allows customizability of objects, rather lightweight
          Object manipulation using a Reinforcement Learning approach which trains the desired joint actions or positions.
          Set up the simulation environment on IsaacSim

## Slide 5: Current work
Focus on OpenVLA framework
Initial model running with basic testing:
Prompt: What action should the robot take to pick up the white cup?
Result:
As expected by the model!
From https://openvla.github.io/

## Slide 6: Challenges
Goal: Data Generation and model training on a simulation
Customize pre-trained model to our use-case
Simulation environment selection
Documentation
Applicability to our robot

## Slide 7: Challenges & Solutions